Intelligent Mobile Travel Guide

Flutter App — Complete Development Roadmap

# 1. Core Features Breakdown

## Location & Discovery

- Nearby places (restaurants, shops, hospitals, ATMs, hotels, etc.) via category filters

- Manual search with autocomplete

- Personalized recommendations based on history and preferences

## Maps & Navigation

- Google Maps integration with markers and clustering

- Route calculation (driving / walking / transit)

- Real-time turn-by-turn navigation

- ETA and distance display

## Info Layer

- Weather widget (current + forecast) for current or searched city

- Local news feed

- Place details: photos, ratings, reviews, opening hours, contact info

## User Features

- Bookmarks / favorites with categories

- Search history

- User profile and preferences

- Offline access to saved places (advanced/optional)

## Notifications (Optional)

- Weather alerts

- Nearby event alerts

# 2. Tech Stack

| Layer | Choice |
| --- | --- |
| Framework | Flutter (Dart) |
| State Management | Riverpod (recommended) or Bloc |
| Maps | Google Maps Flutter plugin (google_maps_flutter) |
| Places / Search | Google Places API |
| Directions / Routing | Google Directions API / Routes API |
| Weather | OpenWeatherMap API or WeatherAPI.com |
| News | NewsAPI.org or GNews |
| Backend / Auth | Firebase (Auth, Firestore, Cloud Functions) |
| Local Storage | Hive or SQLite (sqflite) |
| Location | geolocator, geocoding |
| Networking | dio or http |
| Image Caching | cached_network_image |
| Push Notifications | Firebase Cloud Messaging (optional) |

# 3. System Architecture

The app follows a layered architecture separating UI, state management, and data access:

- UI Layer — Widgets and Screens

- State Management Layer — Riverpod Providers / Bloc Cubits

- Repository Layer — abstracts underlying data sources

- Data Sources — Google Places/Maps API, Weather API, News API, Firebase (Auth/Firestore), Local DB (Hive/SQLite)

## Recommended Folder Structure

lib/
 ├── core/            constants, theming, utils, error handling
 ├── data/
 │    ├── models/
 │    ├── repositories/
 │    └── services/     api clients (places, weather, news, maps)
 ├── providers/        riverpod providers / bloc cubits
 ├── presentation/
 │    ├── screens/
 │    │    ├── home/
 │    │    ├── search/
 │    │    ├── map/
 │    │    ├── bookmarks/
 │    │    ├── weather/
 │    │    ├── news/
 │    │    └── profile/
 │    └── widgets/
 └── main.dart

# 4. APIs & Accounts Needed

- Google Cloud Console — enable Maps SDK (Android/iOS), Places API, Directions API, Geocoding API. Billing must be enabled (free tier available).

- Firebase project — Auth, Firestore, optional FCM, optional Cloud Functions.

- Weather API — OpenWeatherMap (free tier: 1000 calls/day) or WeatherAPI.com.

- News API — NewsAPI.org (dev-tier limited) or GNews.

# 5. Development Phases & Timeline

Estimated for a solo developer or small team, roughly 10–12 weeks.

## Phase 0 — Planning & Setup (Week 1)

- Finalize feature list and wireframes (Figma)

- Set up Flutter project, Firebase, API keys

- Set up state management architecture and folder structure

- Design system: colors, typography, reusable widgets

## Phase 1 — Core Location & Maps (Weeks 2–3)

- Location permission handling (geolocator)

- Google Maps integration, current location marker

- Nearby places fetch (Places API) with category filters

- Place detail screen (basic info, photo, rating)

## Phase 2 — Search & Recommendations (Weeks 4–5)

- Search bar with autocomplete (Places Autocomplete API)

- Search history (local storage)

- Recommendation logic (category frequency, ratings, distance)

- Filter and sort UI (distance, rating, open now)

## Phase 3 — Navigation & Routing (Weeks 6–7)

- Route drawing on map (Directions/Routes API, polylines)

- ETA and distance calculation

- Real-time navigation mode (live location updates, camera follow, re-routing)

- Multiple transport modes (walk/drive/transit)

## Phase 4 — Weather & News (Week 8)

- Weather widget on home screen (current city / GPS-based)

- 5-day forecast screen

- News feed screen (local/general news, category tabs)

## Phase 5 — User Accounts & Bookmarks (Week 9)

- Firebase Auth (email / Google sign-in)

- Bookmark places synced to Firestore

- Bookmark categories/folders

- Offline caching of bookmarks (Hive)

## Phase 6 — Polish, Testing, Performance (Weeks 10–11)

- Error handling and empty/loading states

- Caching and reducing API calls (rate-limit management)

- UI polish, animations, dark mode

- Unit and widget testing on critical flows

- Performance profiling (map rendering, list scrolling)

## Phase 7 — Release Prep (Week 12)

- App icons, splash screen, store assets

- Privacy policy (required for location/maps apps)

- Play Store / App Store submission

- Crash reporting (Firebase Crashlytics)

# 6. Key Packages (pubspec.yaml)

dependencies:
  flutter_riverpod: ^2.x
  google_maps_flutter: ^2.x
  geolocator: ^11.x
  geocoding: ^3.x
  dio: ^5.x
  cached_network_image: ^3.x
  hive: ^2.x
  hive_flutter: ^1.x
  firebase_core: ^3.x
  firebase_auth: ^5.x
  cloud_firestore: ^5.x
  flutter_polyline_points: ^2.x
  intl: ^0.19.x
  shimmer: ^3.x   # loading skeletons

# 7. Things People Often Underestimate

API cost management: Google Maps/Places billing scales with usage — cache results, debounce search calls, and restrict API keys.

Location permission edge cases: denied, restricted, and background permission handling on iOS.

Rate limits: Weather/News free tiers are low — cache responses (e.g., refresh weather every 30 minutes, not on every screen open).

Real-time navigation battery drain: throttle GPS updates when not actively navigating.

Testing on real devices: Maps/GPS behave very differently on emulators versus real hardware.